PROJECT PLANNING – SPRINT, EPIC, STORY & STORY POINTS

| Date | 8/10/2026 |
| --- | --- |
| Team ID | 9100Orbit |
| Project Name | Implement Client Script & UI Policy (Incident) |
| Story Point Scale | 1, 2, 3, 5 |

# Project Planning Model

A Sprint is a fixed period in which the team works to complete a selected set of tasks.

An Epic is a large project activity that is divided into smaller User Stories and completed across one or more sprints.

A Story is a small, independently understandable task that forms part of an Epic.

A Story Point represents the relative effort required to complete a Story. This plan uses the Fibonacci-style values 1, 2, 3 and 5.

## Story Point Classification

| Story Point | Task Difficulty |
| --- | --- |
| 1 | Very Easy task |
| 2 | Normal task |
| 3 | Moderate task |
| 5 | Difficult task |

# Sprint 1

Focus: Incident UI Policy configuration and dynamic field behavior.

| Epic | User Story | Description | Story Point |
| --- | --- | --- | --- |
| UI Policy Configuration (Epic 1) | Create UI Policy (USN1) | Create the High Impact Control UI Policy for the Incident table. | 2 |
| UI Policy Configuration (Epic 1) | Configure Impact Condition (USN2) | Configure Impact = 1 – High and enable the policy. | 1 |
| UI Policy Actions (Epic 2) | Make Assignment Group Mandatory (USN3) | Configure the Assignment Group UI Policy Action as mandatory. | 3 |
| UI Policy Actions (Epic 2) | Control Urgency Field (USN4) | Configure the Urgency UI Policy Action and make it read-only for High Impact. | 3 |
| UI Policy Actions (Epic 2) | Configure Reverse Condition (USN5) | Enable Reverse if false so the UI behavior returns to normal when the condition is false. | 2 |

Total Story Points in Sprint 1 = 2 + 1 + 3 + 3 + 2 = 11

# Sprint 2

Focus: Client Scripts, validation, interaction control, and testing.

| Epic | User Story | Description | Story Point |
| --- | --- | --- | --- |
| Client Script Automation (Epic 3) | Create onChange Client Script (USN6) | Create an onChange Client Script on Impact for the Incident table. | 3 |
| Client Script Automation (Epic 3) | Auto-set Urgency (USN7) | Automatically set Urgency to High when Impact is High. | 2 |
| Save Validation (Epic 4) | Create onSubmit Client Script (USN8) | Create a save-validation script for High Impact Incidents. | 3 |
| Save Validation (Epic 4) | Validate Assigned To (USN9) | Prevent saving when Assigned To is empty for a High Impact Incident. | 3 |
| List Interaction Control (Epic 5) | Create onCellEdit Client Script (USN10) | Create an onCellEdit Client Script for the State field. | 3 |
| List Interaction Control (Epic 5) | Block State List Editing (USN11) | Display an alert and prevent direct State changes through list editing. | 2 |
| Testing & Verification (Epic 6) | Test Configured Controls (USN12) | Test mandatory enforcement, successful save, reverse condition, list-edit blocking, and form-based State update. | 5 |

Total Story Points in Sprint 2 = 3 + 2 + 3 + 3 + 3 + 2 + 5 = 21

# Total Story Points

| Sprint | Story Points |
| --- | --- |
| Sprint 1 | 11 |
| Sprint 2 | 21 |

Total Story Points = 11 + 21 = 32

# Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 32

Number of Sprints = 2

Velocity = 32 / 2 = 16 Story Points per Sprint

Therefore, the planned team velocity is 16 Story Points per Sprint.

# Sprint Summary

| Sprint | Main Focus | Epics | Stories | Story Points |
| --- | --- | --- | --- | --- |
| Sprint 1 | UI Policy & UI Policy Actions | Epic 1–2 | USN1–USN5 | 11 |
| Sprint 2 | Client Scripts & Testing | Epic 3–6 | USN6–USN12 | 21 |
| Total | Complete Incident controls | Epic 1–6 | USN1–USN12 | 32 |

# Mapping to the Uploaded Project

The planning is based on the activities documented in the uploaded project PDF: High Impact Control UI Policy, UI Policy Actions for Assignment Group and Urgency, the onChange Client Script for automatic Urgency, the onSubmit Client Script for Assigned To validation, the onCellEdit Client Script for State restrictions, and the documented testing activities.

The uploaded project specifies that the High Impact UI Policy applies when Impact is High and includes UI Policy actions such as mandatory enforcement and Reverse if false. It also documents onChange, onSubmit and onCellEdit Client Scripts and their verification steps.

# Final Planning Statement

The project is divided into two sprints. Sprint 1 establishes the Incident UI Policy and field controls, while Sprint 2 implements Client Scripts, validation, list-edit restrictions, and complete testing. With 32 planned Story Points across two sprints, the calculated planning velocity is 16 Story Points per Sprint.